# Session Notes

# Day2 [9Jul]

## Session Diagrams:

## LIVE Notes

Day2: End-to-end working in IT.

Complete TOOLS & PROCESS.

Agile

JIRA

End-to-end process - SDLC

- Product Owner

- Product Backlog

- UserStory

1. Client / Business some requirement.

2. Explain to Product Owner

3. Product Owners (PO / Product) - understands the requirement from client. Write it as UserStories & puts it into JIRA.

4. PO has to explain these requiremetns to Tech Team:

Grooming Meeting / Refinement meeting /

Requirement Gathering meeting

Microsoft Teams - Chatting & meeting purpose

Outlook - emails

Setup a meeting request meetin links Microsoft Teams

PO, SM, Technical Team

WHiel writing requirements

1. Userstory:

As a <user>

I want <what>

so that <why>

2. Acceptance Criteria

Bullet points:

- Show link of forget password on login page

- when user clicks link, open a popup & ask for email

- Validate whether email existing in system

- If email invalid, show error message to user, that email doesn't existing

- If email valid, then generate reset passwork link in backend, and email to the customer.

- restpassword flow

3. UI "Mockups"

CSS/Bootstrap

UI/UX developers

Angular/React - frontend

Java dev

DB

Devops

ANy questions, you raise it with product owner

FUnctional req + Tech aspect both check on it.

Dont complicate code. Long term maintenance

70-80% clear,

dont start development, if requirement is not 70-80% clear.

DOR (Definition of Ready)

5. Ask for estimation (how much time it will take to complete requirement)

2 days / 3day

Give us estimates in the form of "Story Point"

1  2  3  5  8  13 ....

1. Time

2. Complexity

3. Risk

Without analysis, no giving estimation

6. INternal Grooming Meeting

Discuss these requirements internally.

High level, how you want to implement this?

highlevel design

- Microservice - in which service, what code to be written

- open sources

- DB design

- API design

- Performance

- Security

- Existing reusable logic

Giving "Story Point"

1  2  3  5  8  13 ....

"6": 5 + 1 + 0

Closest 5

Story Point Estimate : 5

"Man Days"

1. Time

UI: 2days + 0.5days unitesting? 2.5days FE

Server? 3days + 1unittesting: 4days

Tester? 1.5 testcases + 2 testing: 3.5 days

10days / 2 = "5"

2. Complexity - 1

0, 0.5, 1, 1.5, 2

3. Risk - 0

0, 0.5, 1, 1.5, 2

7. For all requiremetns, you would get 100% clarity of how to implement & storypoint

8. IN 2 weeks, how much work you can finish.

Sprint duration: 2 weeks.

Sprint Planning Meeting (Day1 of the sprint)

Sprint1:

Start: 8Jul

End: 19Jul

How much work we can finish?

Who is going to work on what features

UI - Java - test

2 ui - 3 java - 2 qa

Planned Leaves

Again ask for clarification of requirement

Mon-fri, 8/9 working

Subtasks

UI task, server task, qa testcase, qa execution

Task Breakout

About to implement feature.

Day1 of sprint:

Team is clear, what features needs to be developed in upcoming 2 weeks.

Who is going to work, on what features is clear.

ANyone on leave is clear.

Highlevel implementation approach is also clear.

Refect the list of features for current sprint, in Jira.

"Start Sprint"

ON daily basic, any progress happening in application development, should be reflected into Jira.

Update Jira status, to refelect the current state of work.

TODO | INPROGRESS | QA | DONE

9. About to work!!!!

Spring Boot & Microservice Project.

Core Java + JDBC + Basic of Web(Servlet/server)

-----------------------------

Core Java

Sprint Boot -

WebApplication (Something which can be accessed across Internet)

Browser you can access it.

https://roadmap.sh/java

Multiple frameworks for

Core java + Web framework = Web application

=====

Core Java

+

"Spring Boot"

=====

Where to find all these jar??

5-10 jars

Business

Software

Coding & deliver

1. Core Java + SPring Jars = Web application

2. Searching these jars are not possible manually..

Build Tool: "Maven"

3. Customer want software as quickly as possible.

Without even knowing spring, you can build your first application.

https://start.spring.io/

And fill maven specific details

Group: which company developed this code?

website: google.com

Group: com.google

Artifact: End output of your project.

A.java

javac

java

For web application - BuildTool

1. Develop

2. Compile

3. Execute (Server: Tomcat)

jar

war

Generate:

Create your 1st Spring Boot application with web dependency.

1. Got the project from start.spring.io

2. COding on this project

IDE: Eclipse,...., Spring STS

https://spring.io/tools

3. Get the project (which we generated from start.spring.io) & include in your IDE.

Import => Existing Maven Project

All Maven configurations: pom.xml

Maven:

Build tool

Dependencies for us

pom.xml

group, artifact

maven commands

-----

if you install maven manually in laptop

mvn clean

mvn install - gets the newly added dependencies in your projet

mvn package - builds archive file

PATH .. exe, maven/java

com

IDE,

java default installed

Maven default installed in IDE.

Version

run using IDE way:

clean

install - gets the newly added dependencies in your projet

package - builds archive file

javac A.java

java A

a.jar

mvn package

"Executable Jar files"

java -jar a.jar

Core Java into a SPring Boot.

Web application

You can build a standalone application using spring/springboot

Web application - additional dependency